ACE Weekly Report :5/19/99

All spacecraft subsystems are performing nominally. Successsfully performed an attitude maneuver on 5/13.  Successfully performed an attitude maneuver on 5/19. Post maneuver attitude parameters (for 5/19): sun angle: 7.93 deg.  HGA: +4.30 deg. range: 1,438,917.191 km

Instrument Activities:

On 5/17/99 a new SWIMS stepping table was uplinked to the instrument.  swm_load procedure has been updated by instrument team to version 6.  This version incorporates a change in the flight table and the removal of several test tables

Y2K Testing:

Y2K testing of the MOR is progressing well.  A no-op command test was performed from the MOR string to the S/C to validate the commanding capability from the MOR with the Y2K S/W.  The command was successfully received and processed by the S/C.  5/26 is being reviewed as a date to start conducting real-time supports from the MOR.  This activity would be the last phase of the MOR Y2K testing the FOT must perform.

All products for ASC are now being delivered to another machine (A new IP address) that has been set up as an anonymous FTP site.  ASC requested this change due to an apparent attempt and breach of system security at ASC by hackers.  ACE system security was not compromised due to security of NASA firewall.  Using the anonymous ftp account will help close some security loopholes at ASC.