ACE Weekly Report : 8/18/99

Spacecraft Activities:

- All spacecraft subsystems are performing nominally.

Maneuver Activities

- 8/1/7/99 - Successfully executed 39 pulse (7 min 52 sec) attitude maneuver

Pre-Maneuver    HGA = - 4.38   Sun Angle =  7.89

Post-Maneuver  HGA = _4.62_     Sun Angle =  7.09_

Current S/C range:  _1,592,150_ km

Ground System Activities:

- FOT supported the 26 meter automation meetings at DSN.  These activities are being conducted to facilitate understanding of GSFC personnel of the planned 26 m network automation.  There remains much ambiguity.

Instrument Activities

- 8/16/99 - SWEPAM weekly calibrations performed successfully.

Anomalies

- 8/13/99 - Just prior to the pass the speaker failed on the main keyset. Called Goddard Voice who then dispatched a repair person who reset the keyset. No further problems occurred with the voice loop.

- 8/14/99 -  A successful ADS report was generated after ADS software was run a second time.  DPS Source 2 and 3 products failed generation and the session had to be manually approved.

General

- Prepared mission status package for receiving review for transferring of mission  management responsibility between GSFC codes.  Conducted review of package with MD.  Package will be update to reflect changes.

- Reviewing Y2K contingency plan document.  Any changes or comments will be submitted to the document lead.

- An anomaly review and closure process has been defined for opening and closing each category of ACE anomaly reports.  This process was mandated by ISO (anomaly that were already closed, were re-opened because ISO flagged the lack of a written closure process).  A thorough review of all anomalies is now on-going, to properly classify all anomaly reports generated since the beginning of the mission.  Results of the anomaly review and anomaly closures will be provided in the weekly report.

- The closure review is conducted after a thorough anomaly investigation has been performed.  Once the review is performed, the anomalies are classified in one of 5 categories:

-- Closed:  Review has occurred, analysis has been performed and a resolution has been reached, or the anomaly was been closed by an external interface, e.g. DSN

-- Critical: Anomaly has been opened for longer than 6 months and the priority/criticality level is being increased for finding a resolution.  (This classification will not be applied until the current on-going scrub of old anomalies is completed)

-- External: Review has occured and analysis been performed, but a resolution is beyond the control of the FOT, a potential problem may still exist

-- Inactive:  Anomaly is greater than 6 months old and is not actively being resolved

Anomaly Closures

- Completed review of all 1997 ground segment anomalies in accordance with the anomaly closure and resolution process.  A total of 93 ground segment anomaly reports were opened in 1997: numbered from G97-0001 to G97-107 (Some interim numbers were skipped in the database).  92 Ground segment anomalies were closed.  One ground segment anomaly, G97-0048 was classified as “External” (Review has occured and analysis been performed, but a resolution is beyond the control of the FOT, a potential problem may still exist).