ACE Weekly Report : 11/03/99

All ACE spacecraft subsystems are performing nominally. An attitude maneuver was successfully completed on 11/02/99. The next attitude maneuver is scheduled for 11/08/99.

Pass plan scripts have been generated based on the current ACE Leonid plans. The plans are in the process of being reviewed and should be finalized next week following the ACE monthly status meeting scheduled for 11/10/99.

Contingency simulations have progressed and will continue through the end of next week as part of Leonid preparations.

Documentation for the Y2K release (ACE release 5) of MOC software was requested last week at the Systems Engineering Review Board (SERB) meeting. The current documentation was provided with ACE release 3 (release 4 was not used operationally due to impending release of version 5).

Due to degraded telemetry on 10/28/99, the FOT was unable to complete comparisons of the spacecraft autonomy bins with the ground reference image. There was no impact to scienced data collection.

Average data collection for the month of October was 99.97%. The script used to provide daily metrics is being improved to facilitate easier translation of the data.